**Please Note**: These estimates are already a part of the prepared Test Plan document.

|  |  |  |
| --- | --- | --- |
| Sl. No. | QA Activity | Estimated Efforts |
| 1. | Requirements Analysis and Clarifications | 3 days(including buffer time of 1 day) |
| 2. | Test planning document creation, review and sign-off | 2 days |
| 3. | Test cases and test data creation, review and sign-off | 3 days(including buffer time of 1 day) |
| 4. | Test environment setup | 2 days |
| 5. | System Testing – execution of functional test cases and simultaneous defects tracking and retesting(manual plus automation as feasible) | 4 days(including buffer time of 1 day) |
| 6. | Regression Testing of the existing functional test cases(already automated plus manual) | 2 days |
| 7. | Basic non-functional testing:   1. Basic performance testing across multiple devices, OS versions and network carriers and speeds 2. Interruptions handling | 3 days |
| 8. | Basic non-functional testing: App behaviour upon revoking permissions of varying criticalities | 1 day |
| 9. | Retesting and closing of any remaining high-priority/high-severity defects | 2 days(including buffer time of 1 day) |
| 10. | Delivering test results, defects report and Requirements Traceability Matrix | 2 days |
|  | Total | 24 days(including buffer time) |